Project Dossier: CaravanRentingWeb

A Booking.com-style Rental SaaS with the TALL Stack

Author: Juan José Martínez Martínez

Role: Product Owner (PO) | Project Manager (PM) | Full-Stack Developer (TALL)

Proyect: Web platform for the comprehensive management of a motorhome rental fleet.

Stack: Laravel (TALL Stack), Filament, MySQL, Docker (Sail).

Content

1. Executive Summary	3

2. My Role in the Project (PO, PM & Developer)	3

👤 As a Product Owner (PO)	3

🗂️ As a Project Manager (PM)	4

💻 As a Full-Stack Developer (TALL Stack)	4

3. Global Product Vision	5

4. Strategic Project Roadmap	5

🧩 PHASE 1 — System Core (Product Base)	5

⚙️ PHASE 2 — Automation & Admin Experience	6

💻 PHASE 3 — Customer Portal & Marketing Automation	6

🧾 PHASE 4 — Fiscal Documentation & International Expansion	6

📈 PHASE 5 — Analytics & Business Optimization	7

🚀 PHASE 6 — Continuous Improvement & Future Scalability (Optional)	7

5. Conclusion	7

## 1. Executive Summary

Caravan Renting Web is a personal project conceived as an end-to-end Software as a Service (SaaS) solution for managing campervan and caravan rentals, inspired by the functionality and user experience of leading platforms like Booking.com.

The project's objective is twofold:

- Product: To create a robust, scalable, and professional platform that automates the entire rental lifecycle, from the customer's search and booking to the owner's fleet management, payments, contracts, and business analytics.

- Professional: To serve as a showcase project demonstrating my comprehensive skills in creating a digital product from scratch, covering strategic vision (PO), planning and management (PM), and technical execution (Full-Stack Developer).

The platform is developed using the TALL Stack (Tailwind CSS, Alpine.js, Laravel, Livewire), chosen for its efficiency, power, and ability to create dynamic, reactive interfaces within a cohesive ecosystem.

## 2. My Role in the Project (PO, PM & Developer)

This project was entirely managed and executed by me, allowing me to take on three key roles in modern software development:

### 👤 As a Product Owner (PO)

My work as a Product Owner focused on defining the "what" and the "why" of the product.

- Product Vision: I established the vision of creating a "Booking.com experience" for the camper niche, focusing on ease of use for the customer and automation for the owner.

- Requirements Definition: I translated this vision into clear and concise Functional Requirements (FRs) (e.g., FR6.2 PDF Contract, FR8.1 Advanced Search, FR9.1 Check-in Workflow).

- Backlog Prioritization: I organized the development into a 6-phase strategic roadmap (see section 4). This prioritizes value delivery, starting with a functional Minimum Viable Product (MVP) (Phase 1: System Core) and scaling towards automation (Phase 2-3) and professionalization (Phase 4-6).

### 🗂️ As a Project Manager (PM)

As a Project Manager, my responsibility was the "when" and the "how", ensuring the successful execution of the roadmap.

- Strategic Planning: I designed the complete roadmap detailed below, defining the objectives and expected outcome for each phase.

- Lifecycle Management: I managed the project using agile methodologies (Kanban), utilizing tools like Trello to manage the workflow.

- Execution and Tracking: I managed the task backlog by moving items through Backlog (FRs), To Do, In Progress, Testing, and Done columns, ensuring each functional requirement was completed and tested before being marked as finished (as evidenced in the attached caravan-renting-web.json file).

### 💻 As a Full-Stack Developer (TALL Stack)

My role as a Developer was to materialize the vision and plan into a functional product.

- Backend (Laravel): I implemented all business logic, the database structure (models, relationships), the booking API, authentication, and the logic for generating documents (PDF contracts and invoices).

- Frontend (Livewire & Alpine.js): I built a dynamic and reactive user interface. I used Livewire for complex components like the date finder, camper filters, and checkout process, minimizing the need for complex JavaScript. Alpine.js was used for lightweight UI interactions.

- UI/UX (Tailwind CSS): I designed and built the entire interface with Tailwind CSS, creating a professional, clean, and fully responsive design.

## 3. Global Product Vision

The following table summarizes the focus and outcome of each development phase, designed to build value incrementally.

| Phase | Focus | Outcome |
| --- | --- | --- |
| 1️⃣ | Functional Base | A complete booking and internal management system. |
| 2️⃣ | Automation | Fewer manual tasks, full control of operations. |
| 3️⃣ | Customer Experience | An intuitive portal and automated communication. |
| 4️⃣ | Professionalization | Legal compliance and international appeal. |
| 5️⃣ | Analytics | Data to optimize profitability and occupancy. |
| 6️⃣ | Scalability | Ready to grow (owners, SEO, chat, maintenance). |

## 4. Strategic Project Roadmap

Below is the complete breakdown of the roadmap used for planning and executing "Caravan Renting Web."

### 🧩 PHASE 1 — System Core (Product Base)

Objective: To have a functional booking system with payments, contracts, and basic internal administration. Status: ✅ Completed.

| FR | Title | Description |
| --- | --- | --- |
| FR1–FR4 | Base System | Main CRUDs: management of campers, customers, bookings, and pricing. |
| FR5.1 | Manual Coupons & Discounts | Application of promotional codes during the booking process. |
| FR5.2 | Customer Reviews | Ability to leave ratings and comments on each camper. |
| FR6.2 | PDF Contract | Automatic generation of a PDF rental contract upon booking confirmation. |
| FR6.4 | Mileage Tracking | Save initial and final mileage for each booking. |
| FR6.5 | Extra Charges | Automatically calculate surcharges for excess mileage, fuel, or damages. |
| FR7.1 | Automatic Notifications | Sending automated emails based on events (confirmation, cancellation, etc.). |
| FR7.5 | Statistics Dashboard | Panel with basic metrics: number of bookings, revenue, etc. |
| FR8.1 | Advanced Search & Filters | Search for available campers by dates, type, price, capacity, and extras. |
| FR8.2 | Extras & Add-ons Management | CRUD for additional extras (chairs, GPS, insurance...) associated with the booking. |

### ⚙️ PHASE 2 — Automation & Admin Experience

Objective: To reduce manual administrator intervention and improve operational traceability.

| FR | Title | Description |
| --- | --- | --- |
| FR9.1 | Check-in / Check-out Workflow | Action buttons (Filament Actions) that automate status changes, mileage, and charges. |
| FR9.2 | Inventory & Guides Module | CRUD for inventory and manuals linked to each camper, integrated into the Check-in flow. |

### 💻 PHASE 3 — Customer Portal & Marketing Automation

Objective: To offer customer self-service and improve pre/post-trip communication.

| FR | Title | Description |
| --- | --- | --- |
| FR10.1 | Customer Portal (No Login) | Public page with a unique link (UUID) to view status, contract, and guides. |
| FR12.1 | Automated Emails (Pre & Post-trip) | Reminders before the trip and a review request after it ends. |
| FR12.2 | Dynamic Long-Stay Pricing | Automatic discounts based on duration (e.g., 5–10%). |

### 🧾 PHASE 4 — Fiscal Documentation & International Expansion

Objective: To professionalize the documentation system and open the product to foreign customers.

| FR | Title | Description |
| --- | --- | --- |
| FR13.1 | Automatic Invoicing | Generation of a PDF invoice, complementary to the contract, with fiscal numbering. |
| FR13.2 | Multi-language & Multi-currency | Dynamic translations and automatic price conversion based on language or country. |
| FR13.3 | Legal Pages | Implement a complete system of static legal pages (Legal Notice, Privacy, Cookies, T&C). |

### 📈 PHASE 5 — Analytics & Business Optimization

Objective: To incorporate business intelligence using data and trends.

| FR | Title | Description |
| --- | --- | --- |
| FR14.2 | Advanced Analytics | Panel with metrics on occupancy, revenue per camper, performance, average duration, etc. |

### 🚀 PHASE 6 — Continuous Improvement & Future Scalability (Optional)

Objective: To evolve the system into a scalable product, with customer support and model expansion.

| FR | Title | Description |
| --- | --- | --- |
| FR15.1 | Preventive Maintenance | Automatic creation of review tasks based on mileage or number of rentals. |
| FR15.2 | Support Chat / WhatsApp Business | Direct communication with customers from the portal or website. |
| FR15.3 | Owner's Portal | Allow other users to manage their campers within the system (marketplace model). |
| FR16.1 | Blog & Advanced SEO | Add a blog with articles on routes, tips, and organic positioning (SEO). |

## 5. Conclusion

With this roadmap, Caravan Renting Web transitions from a functional booking system to a comprehensive and professional camper rental platform. As of Phase 4, the application is fully suitable for real-world production, with Phases 5–6 representing the evolution towards an enterprise-grade, scalable version.

This project demonstrates my ability to lead a digital product from conception to execution, combining business vision (PO) with structured project management (PM) and the technical competence (Full-Stack) to build it.